| Prepared By: | Document Title | Version | Date |
| --- | --- | --- | --- |
| Mohan Mudaliar | # SOP for Applying Oracle NON-ASM database patches(RU/PSU/CPU/one-off) | 1.0 | April 13/2026 |

1. Document Information

| Item | Details |
| --- | --- |
| Database Type | Standalone (Non-RAC)(Non-ASM) |
| Oracle Version | Applicable to 11g / 12c / 18c / 19c |
| Patch Type | RU / PSU / CPU / One-Off |
| Executed By | DBA |
| Environment | Dev / Test / Prod |

2. Purpose

To safely apply Oracle database patches (RU / PSU / CPU / one-off) with minimal risk, ensuring rollback capability and system stability.

3.Transfer Patches

We have placed patches in  haluxtstoms01 server. Transfer below patches from below location to the Target server.

Location:

(haluxtstoms01) > pwd

/software/RU_JAN_2026

(haluxtstoms01) > ls -lrt

total 2772473

-rwxrwxrwx. 1 oracle dba 2410657736 Mar 23 08:19 p38658587_190000_Linux-x86-64.zip

-rwxrwxrwx. 1 oracle dba   72896144 Apr  7 08:20 p6880880_190000_Linux-x86-64.zip

3.1 Got to Target server and run below command.

mkdir -p /dbusr/patches

mkdir -p /dbusr/patches/DBRU

mkdir -p /dbusr/patches/OJVM

3.2 Go to haluxtstoms01 server.

Use SFTP or RSYNC to transfer the patches

sftp oracle@<target hostname>

mput /software/RU_JAN_2026/*.zip /dbusr/patches/

OR

rsync -aP /software/RU_JAN_2026/*.zip oracle@<target hostname>:/dbusr/patches/

4. Pre-Patch Activities (Pre-QA Checklist)

4.1 Confirm Oracle Environment

echo $ORACLE_HOME

echo $ORACLE_SID

sqlplus -v

Verify inventory pointer:

cat /etc/oraInst.loc

4.2 Verify OPatch Version

$ORACLE_HOME/OPatch/opatch version

✅ Ensure OPatch version matches the patch README requirement.

4.3 Check /dbusr , /tmp mountpoints

Check these mount points (/dbusr , /tmp ) its utilization should be below 60%.

4.4 Pre-QA: Database Status Verification

Instance & Database Status

set echo on

set feed on

set timing on

set time on

set lines 200 pages 2000

col INSTANCE_NAME for a20

col VERSION for a15

col OPEN_MODE for a20

col DATABASE_ROLE for a20

col HOST_NAME for a30

SELECT INSTANCE_NAME,HOST_NAME,VERSION,open_mode,database_role,controlfile_type,STARTUP_TIME FROM v$database,v$instance;

go to sqlplus prompt to Run preqa.sql

Sqlplus / as sysdba

Spool <ctask>preqa.log

@dbpreqa.sql – and press enter key

Spool off

4.5 Pre-QA: Invalid Object Count

set lines 200

col owner for a20

col object_name for a30

col object_type for a20

SELECT COUNT(*) AS invalid_objects

FROM dba_objects

WHERE status = 'INVALID';

select owner,object_name,object_type,status from dba_objects where status='INVALID' order by 1,3,2;

✅ Record count for post-patch comparison.

4.6 Pre-QA: DBA Registry Components

SELECT comp_name, status, version

FROM dba_registry;

Expected status:

- All components should be VALID

4.7 Pre-QA: DBA_REGISTRY_SQLPATCH

SELECT patch_id, action, status, action_time

FROM dba_registry_sqlpatch

ORDER BY action_time;

✅ Capture current patch level.

5. Backup Activities (Mandatory)

5.1 Database Backup (RMAN)

Check if we have latest and successful backup.(You can also check with Backup Team)

Set line 2000

col end_time for a20

col start_time for a20

col time_taken_display for a20

select SESSION_KEY, INPUT_TYPE, STATUS,

to_char(START_TIME,'mm/dd/yy hh24:mi') start_time,

to_char(END_TIME,'mm/dd/yy hh24:mi') end_time,

time_taken_display,

input_bytes/1024/1024/1024,

output_bytes/1024/1024/1024

from V$RMAN_BACKUP_JOB_DETAILS

where INPUT_TYPE='ARCHIVELOG' and STATUS='COMPLETED'

order by to_date(end_time,'mm/dd/yy hh24:mi')  asc  ;

5.2 Parameter file backup.

Create pfile from spfile.

5.3 Opatch backup.

cd $ORACLE_HOME/OPatch

mv OPatch OPatch_ddmmyy

✅ All backups must be validated before proceeding.

6. Patch Implementation Steps

6.1 Unzip Patch

export SOFTWARE_DIR=/dbusr/patches

export OPATCH_FILE="p6880880_190000_Linux-x86-64.zip"

export PATCH_FILE1="p38658587_190000_Linux-x86-64.zip"

export PATCH_TOP=${SOFTWARE_DIR}

export PATCH_PATH1=${PATCH_TOP}/DBRU/38658587/38632161

export PATCH_PATH2=${PATCH_TOP}/OJVM/38523609

# Unzip patches.

cd $ORACLE_HOME

cp ${SOFTWARE_DIR}/${OPATCH_FILE} $ORACLE_HOME

unzip ${OPATCH_FILE}

cd ${SOFTWARE_DIR}/DBRU

unzip -oq ${PATCH_FILE1}

cd ${SOFTWARE_DIR}/DBRU/38658587

mv 38523609 ${SOFTWARE_DIR}/OJVM/

6.2 Stop Database & Listener

sqlplus / as sysdba

SHUTDOWN IMMEDIATE;

EXIT;

lsnrctl stop <listener name>

6.3 Oracle Home Backup

cd /

tar -cvf /dbxdining/oracle_home_$(date +%F).tar $ORACLE_HOME

6.4 Oracle Inventory Backup

cp -r /dbusr/app/oraInventory /dbxdining/oraInventory_$(date +%F)

6.5 Check Patch Conflicts (DBRU)

cd ${PATCH_PATH1}

$ORACLE_HOME/OPatch/opatch prereq CheckConflictAgainstOHWithDetail -ph ./

6.6 Apply Patch to Oracle Home (DBRU)

$ORACLE_HOME/OPatch/opatch apply

✔ Confirm:

OPatch succeeded.

6.7 Check Patch Conflicts (OJVM)

cd ${PATCH_PATH2}

$ORACLE_HOME/OPatch/opatch prereq CheckConflictAgainstOHWithDetail -ph ./

6.8 Apply Patch to Oracle Home (OJVM)

$ORACLE_HOME/OPatch/opatch apply

✔ Confirm:

OPatch succeeded.

6.9 Verify Oracle Home Inventory

cd $ORACLE_HOME

opatch lsinventory

opatch lspatches

✅ Ensure patch ID is listed.

7. Post-Patch Activities (Post-QA)

7.1 Start Database

sqlplus / as sysdba

STARTUP;

7.2 Run Datapatch

cd $ORACLE_HOME/OPatch

./datapatch -verbose

✅ Ensure:

SQL Patching tool complete with no errors

8. Post-QA Verification Checks

8.1 Post-QA: DBA_REGISTRY_SQLPATCH

SELECT patch_id, action, status, action_time

FROM dba_registry_sqlpatch

ORDER BY action_time;

✅ Patch action should show SUCCESS.

8.2 Post-QA: Component Validation

SELECT comp_name, status, version

FROM dba_registry;

✅ All components must be VALID.

8.3 Post-QA: Invalid Objects Check

set lines 200

col owner for a20

col object_name for a30

col object_type for a20

SELECT COUNT(*) AS invalid_objects

FROM dba_objects

WHERE status = 'INVALID';

select owner,object_name,object_type,status from dba_objects where status='INVALID' order by 1,3,2;

If invalid objects exist:

@?/rdbms/admin/utlrp.sql

Recheck invalid count.

8.4 Listener & Database Verification

ps -ef | grep pmon

ps -ef | grep tns – if listener is not showing start the listener.

lsnrctl start <listener name>

lsnrctl status <listener name>

9. Take POSTQA of database & Validate Services

9.1 Take PostQa after patching.

Sqlplus / as sysdba

Spool <ctask>postqa.log

@dbpreqa.sql

Spool off

9.2 Validate services.

Run these to confirm everything is healthy:

Ps -ef | grep pmon
ps -ef | grep tns
lsnrctl status <listener name>

tnsping <dbname>

Also check the Remote connectivity

sqlplus system@dbname

It will prompt to enter the password, enter the password.

If it connected without and error and show user will give you user is “SYSTEM”. It means remote connectivity is successful.

Or else you can also check using Sql developer.

Open sql developer.

Input all details as mentioned in screen shot. You will find all these details in Tnsping

10. Rollback Procedure (If Required)

10.1 Rollback Patch from Oracle Home

Cd $ORACLE_HOME/OPatch

opatch rollback -id <patch_number>

10.2 Run Datapatch

cd $ORACLE_HOME/OPatch

./datapatch -verbose